TASKFLOW PROJECT PLAN

Full-Stack Task Management System

1. Project Overview

TaskFlow is a full-stack web application designed to help users manage daily tasks efficiently.
The system includes authentication, task CRUD operations, filtering, and a dashboard.

Technologies Used:
Frontend: React.js, Redux Toolkit, Tailwind CSS
Backend: Node.js, Express.js
Database: MongoDB
Authentication: JWT

2. Development Phases

PHASE 1 – Project Setup

Backend Setup

- Create main project folder

- Initialize Node.js project

- Install dependencies:

  - express

  - mongoose

  - dotenv

  - bcryptjs

  - jsonwebtoken

  - cors

  - nodemon

- Configure Express server

- Connect to MongoDB

- Create structured folders:

  - config

  - controllers

  - models

  - routes

  - middleware

- Test database connection

Objective: Running server connected to database.

PHASE 2 – Authentication System

User Model

Fields:

- Name

- Email (unique)

- Password (hashed)

- CreatedAt

Features

- User Registration

- User Login

- Password hashing (bcrypt)

- JWT token generation

- Authentication middleware

- Protected routes

Objective: Secure authentication system working.

PHASE 3 – Task Management System

Task Model

Fields:

- Title

- Description

- Status (Pending / Completed)

- Priority (Low / Medium / High)

- Due Date

- User reference (relationship)

Features

- Create Task

- Get User Tasks

- Update Task

- Delete Task

- Mark Task as Completed

- Ensure user accesses only their tasks

Objective: Full CRUD functionality implemented.

PHASE 4 – Advanced Features

- Filter tasks by status

- Filter tasks by priority

- Search tasks by title

- Pagination (optional)

- Improve error handling

- Clean code structure

Objective: Professional backend logic.

PHASE 5 – Frontend Setup

- Create React application

- Install required packages:

  - axios

  - react-router-dom

  - redux toolkit

  - tailwindcss

- Setup routing

- Create clean folder structure:

  - components

  - pages

  - features

  - services

Objective: Structured frontend foundation.

PHASE 6 – Authentication Interface

- Create Register page

- Create Login page

- Connect frontend to backend

- Store JWT token

- Implement protected routes

- Add logout functionality

Objective: Complete authentication flow.

PHASE 7 – Dashboard & Task Interface

- Display all tasks

- Add new task form

- Update task

- Delete task

- Mark task as completed

- Add filtering interface

- Add dashboard statistics:

  - Total tasks

  - Completed tasks

  - Pending tasks

Objective: Fully functional user dashboard.

PHASE 8 – UI Enhancement

- Improve layout with Tailwind CSS

- Make responsive design

- Add loading indicators

- Add error messages

- Improve user experience

Objective: Professional UI appearance.

PHASE 9 – Finalization & Deployment

- Test all functionalities

- Remove debugging logs

- Clean project structure

- Update README

- Add screenshots

- Deploy backend (Render)

- Deploy frontend (Vercel)

Objective: Portfolio-ready project.

3. Expected Timeline

Total Duration: 14 Days

Week 1: Backend Development
Week 2: Frontend Development & Deployment